**Meeting October 18th, 2018 - Discussing Milestone 3**

Scrum:

* Zach
  + Done since last meeting: Looked into functionality of bootstrap navbar
  + Before next meeting: start working on navbar
  + Roadblocks: css formatting
* Mathew
  + Done since last meeting: Nothing
  + Before next meeting: Adding blocks of HTML code to homepage
  + Roadblocks: Learning how to implement libraries using Bootstrap
* Sanaa
  + Done since last meeting: Nothing
  + Before next meeting: Description of site.
  + Roadblocks: Don’t know how to approach
* Mattie
  + Done since last meeting: 3 dummy reviews for website.
  + Before next meeting: learn more about html
  + Roadblocks: lack of knowledge of html
* Garrett
  + Done since last meeting: Nothing
  + Before next meeting: Database implementation
  + Roadblocks:
* Priyanka
  + Done since last meeting: Worked on logo designs
    - Text bigger, fewer lines on the records, brighter color
    - Upload final designs to git
  + Before next meeting: search bar stuff and more logo stuff
  + Roadblocks: feedback on logo stuff, and figuring out search