**Meeting October 23rd, 2018 - Preparation for milestone 3**

Scrum:

* Zach
  + Done since last meeting: Set up navbar to navigate between the pages we already.
  + Before next meeting: Finish up basics of about page.
  + Roadblocks: None so far.
* Mathew
  + Done since last meeting: Added elements to homepage.
  + Before next meeting: Prepare for interview. Add more content to homepage.
  + Roadblocks: Changing UI design to accommodate new elements. Learning how to add a good looking dropdown menu for homepage
* Sanaa
  + Done since last meeting: Attempted to create about page.
  + Before next meeting: Complete the about page and try to implement the Spotify API.
  + Roadblocks: Knowledge of HTML
* Mattie
  + Done since last meeting: Nothing
  + Before next meeting: Set up easy way for users to create reviews.
  + Roadblocks: Figuring out how to do that.
* Garrett
  + Done since last meeting: SQL Research, Starting Database Implementation
  + Before next meeting: Create a basic database in correct format, set up Heroku, diagram for all database entries
  + Roadblocks: No experience with PostgreSQL and implementing with HTML
* Priyanka
  + Done since last meeting: Redid logos
  + Before next meeting: Prep for milestone 3 interview, make gif of logo, try inverted colors for the logo, and start search function stuff
  + Roadblocks: No experience with search function