**Meeting Nov 1, 2018**

Scrum:

* Zach
  + Done since last meeting: Updated NavBar, added several pages, no content yet
  + Before next meeting: fill out new pages, work on search bar functionality
* Mathew
  + Done since last meeting: Nothing
  + Before next meeting: Adding new features to the homepage. Add interaction with database. Add login and account creation page.
  + Roadblocks: Knowledge of NodeJS and time
* Sanaa
  + Done since last meeting: Nothing.
  + Before next meeting: Look over spotify API, Start User Data Base
  + Roadblocks: Didn’t get the chance to work on the project.
* Mattie
  + Done since last meeting: Created an area for new reviews by users
  + Before next meeting: Help on database for reviews
  + Roadblocks: lack of knowledge on databases
* Garrett
  + Done since last meeting: Setup Heroku account
  + Before next meeting: Create the SQL table of all of our songs (genre, song name, artist, album (if applicable)), number of clicks per song, average rating of all ratings, rating count)
  + User Database: (username, password, verified, reviewCount, pastReviews, UserID)
  + Reviews Database: (reviews, USERID, upvotes/downvotes)
  + Top artist tracks from Spotify (pulling data from the API)
  + developer.spotify.com
  + Roadblocks: This past week has been extremely busy for me, little knowledge of SQL and NodeJS.
* Priyanka
  + Done since last meeting: Nothing
  + Before next meeting: Gif logo, start spotify api
  + Roadblocks: Not enough time