**Meeting 11/8, 2018 - Updates and Milestone 4**

Scrum:

* Zach
  + Done since last meeting: Expanded navbar and filled out about page.
  + Before next meeting: Look into starting up back end.
  + Roadblocks: still CSS formatting
* Mathew
  + Done since last meeting: Researched HTML and NodeJS database relationsq
  + Before next meeting: Implement database into the website using NodeJS
  + Roadblocks: No internet this weekend, as well as writing new HTML to accommodate the database data.
* Sanaa
  + Done since last meeting: Researched about Databases for Users
  + Before next meeting: Start doing search bar
  + Roadblocks: Lack of knowledge of databases
* Mattie
  + Done since last meeting: Researched Database Creation for Reviews
  + Before next meeting: Help Garret create .sql for reviews
  + Roadblocks: lack of knowledge for databases and Sql
* Garrett
  + Done since last meeting: SQL Database, Created Tables for Songs, and UserData
  + Before next meeting: Continue working on database setup and implementation
  + Roadblocks: Slowly learning how to implement everything as I am doing it.
* Priyanka
  + Done since last meeting: spotify API, and gif-ed login
  + Before next meeting: help out with milestone 4, upload to git, connect with main site code
  + Roadblocks: knowledge of git, and implementing API