**Meeting Nov 27, 2018 - Updates/fixes to the site**

Scrum:

* Zach
  + Done since last meeting: Learned some PhP for connecting to postgres/heroku database.
  + Before next meeting: Switch over codebase from plain html to PhP
  + Roadblocks: knowledge of PhP
* Mathew
  + Done since last meeting: Created login screen as well as updated navbar with login button. Login CSS conflicting with navbar still, but otherwise functional. Started account creation page. Could also work on more homepage stuff, but that should be handled by someone else.
  + Before next meeting: Fix CSS issue with login page. Make progress on account creation page. Possible database integration, but more likely to come next week.
  + Roadblocks: bug fixing has been difficult. Lack of knowledge about database integration in a website (NodeJS)
* Sanaa
  + Done since last meeting: n/a
  + Before next meeting: Try to design the different music genre pages
  + Roadblocks: Lack of Knowledge
* Mattie
  + Done since last meeting: n/a
  + Before next meeting: Help Priyanka with spotify api
  + Roadblocks: lack of knowledge
* Garrett
  + Done since last meeting: Back-End Work
  + Before next meeting: Continue to work on Back-End
  + Roadblocks: Lack of knowledge
* Priyanka
  + Done since last meeting: spotify api
  + Before next meeting: fix the api to be one w/out loginning in
  + Roadblocks: Figuring out what resources spotify has