**Meeting Dec 4, 2018 - Milestone 5/To do before presentation**

Scrum:

* Zach
  + Done since last meeting: Connected database on heroku to our php pages
  + Before next meeting: increase interaction between database and our website
  + Roadblocks: knowledge of PhP and SQL queries
* Mathew
  + Done since last meeting: homepage tweaks done in branch, nothing committed
  + Before next meeting: issues assigned below
  + Roadblocks: javascript is a pain
* Sanaa
  + Done since last meeting: Presentation
  + Before next meeting: Like button and Contact us
  + Roadblocks: None
* Mattie
  + Done since last meeting: Helped Priyanka get the api up on homepage as well as the working record gif and changed the colors on homepage.
  + Before next meeting: See Below
  + Roadblocks: Lack of knowledge
* Garrett
  + Done since last meeting: Working on unit tests for database
  + Before next meeting: Finish unit tests for database
  + Roadblocks: Having to look up every single question I have on Google
* Priyanka
  + Done since last meeting: spotify API, placed logo
  + Before next meeting: charts stuff, help out with anything else people need
  + Roadblocks: time/knowledge of things

**THINGS TO GET DONE:**

* **FRONT END AND BACK END INTEGRATION!!!!! - WERE ALL IN THIS TOGETHER**
* Account creation process (linking account creation page to the database) - Matt
* Make a template review page + backend - Mattie
* upvote/downvote buttons(on song page) + backend - Sanaa
* Charts functionality on homepage and/or charts page + backend - priyanka
* Search function - zach
* General tweaks to navbar - maintaining consistency - Matt+whoever else has good changes -
* Linking spotify and database - Garrett?
* Update all html files to have same navbar - Mattie
* Song Page that has review section(Basic Template for each song) - Mattie