**Meeting Nov 15, 2018 - Milestone 4**

Scrum:

* Zach
  + Done since last meeting: Researched and refreshed JS
  + Before next meeting: search functionality still
  + Roadblocks: knowledge of required structures and languages
* Mathew
  + Done since last meeting: Started working on login framework
  + Before next meeting: Finish login and account creation process
  + Roadblocks: Database infrastructure and knowledge of nodeJS
* Sanaa
  + Done since last meeting: Tried implementing search function.
  + Before next meeting: Will design the genre pages also learn way to get data from the about page and send it to the server.
  + Roadblocks: Couldn’t connect to database.
* Mattie
  + Done since last meeting: Created a database for user created reviews
  + Before next meeting: Learn more about sql
  + Roadblocks: lack of knowledge
* Garrett
  + Done since last meeting: Back-End Work
  + Before next meeting: Continue on database work, before integration
  + Roadblocks: Googling everything along the way, takes time
* Priyanka
  + Done since last meeting: uploaded gif, did some spotify API
  + Before next meeting: finish up Spotify API, help out with Milestone 4
  + Roadblocks: time
  + Database visual: https://drive.google.com/file/d/1u8SnExQESvKxuC7Bfr-54qM5zKiHSO1x/view?usp=sharing